Sutherland & C-wing Review Plan - Oct 2018

**Industry and Community Resources**

|  |  |
| --- | --- |
| Medical Office of Heath (MOH) | Rosana Salvaterra, MD, CCFP, MSC, FRCPC  Medical Officer of Health |
| Ministry of Labour (MOL) | Dana Lean, Industrial Hygienist |
| Ontario Health Clinic for Ontario Workers (OHCOW) | Sonia Layal, Occupational Hygienist |
| OPSEU | Jocelyn Ross, Health and Safety Officer |

**Implementation Plan**

|  |  |  |  |
| --- | --- | --- | --- |
| Actions | Vendor | Completion date | Recommendations |
| **Indoor Air Quality (IAQ)** testing in all areas of concern. Parameters and locations based on consult with JHSC and MHS | Pinchin Environmental | Completed both Campuses Oct/18. | All results shared and posted.  Minor recommendations -Increase fresh air in LRC. |
| **Share IAQ results** for Sutherland with expert resources for possible recommendations for further testing | MOH  MOL  OHCOW  OPSEU | Completed Oct/18 | No further recommendations received to date.   * MOH suggested radon testing as a “best practice suggestion”, though stated this is no reflection on current medical concerns. * MOL stated no further recommendation for her scope. * OHCOW is still reviewing. * OPSEU no further recommendations. |
| **Radon Testing** -All three owned campuses /residences | Pinchin | Spring of 2019 Requires 3-4 months of monitoring | Retrieval scheduled April/May 2019 |
| **Building Science Review C-wing.** Historical review of this section of the facility and to identify any dissimilar characteristics. | WSP –Building Science Engineer | Investigation completed. | Report due early March 19 |
| **Phase 1 Environmental Site Assessment**  Review of historical use of lands for Sutherland Campus | DM Willis | Survey complete | Due March 19 |
| **College H&S Website –FAQs**  Location for updates and specific answers to questions raised**.** | KE /JHSC  H&S Dept. | Ongoing |  |
| **Education and outreach** | OHCOW  OPSEU  MOH  Consider EAP (HR) | EK/KE working with these groups to identify best timing and resources | No specific concerns issued. Education tools to assist concerned staff with the paths available for them to bring closure to this concern. |